AI-Powered Hand Hygiene Assessment System Using UV Imaging and YOLOv8

Discipline-specific Artificial Intelligence Project

Muneeb ¦ Guarav ¦ Jawad

Contents

Abstract	6

1. Project Initiation Document (PID)	8

1.1 Introduction	8

1.2 Business Case	8

1.3 Problem Statement	9

1.4 Research Methodology	9

1.5 Project Scope	10

In Scope	10

Out of Scope	10

1.6 Stakeholders	10

Healthcare Professionals	10

Hospitals and Clinics	10

Educational Institutions	10

Laboratory Personnel	10

Project Team	11

Future Users	11

1.7 Domain Knowledge	11

1.8 Data Availability	11

1.9 Project Aim	12

1.10 Project Objectives	12

1.11 Expected Outcomes	12

1.12 Constraints	13

1.13 Limitations	13

1.14 Opportunities	13

1.15 Challenges and Issues	13

2. Agile Project Management Framework	15

2.1 Introduction	15

2.2 Agile Framework Selection	15

2.3 Project Phases	15

Phase 1 – Research and Planning	15

Phase 2 – Data Collection	16

Phase 3 – Annotation and Dataset Preparation	16

Phase 4 – AI Model Development	17

Phase 5 – Application Development	17

Phase 6 – Testing and Documentation	17

2.4 Sprint Plan	18

Sprint 1 (Weeks 1–2)	18

Sprint 2 (Weeks 3–4)	18

Sprint 3 (Weeks 5–6)	19

Sprint 4 (Weeks 7–8)	19

Sprint 5 (Weeks 9–10)	19

Sprint 6 (Weeks 11–12)	20

2.5 Product Backlog	20

2.6 Roles and Responsibilities	21

2.7 Risk Assessment and Management	21

2.8 Resource Allocation	22

2.9 Project Cost Estimation	22

2.10 Deliverables	23

2.11 Quality Assurance Plan	23

Dataset Quality Assurance	24

Model Quality Assurance	24

Software Quality Assurance	24

Documentation Quality Assurance	24

2.12 Teamwork Cohesiveness	24

2.13 Group Work Activities	24

2.14 Sprint Retrospective Summary	25

What Went Well	25

Challenges Encountered	25

Improvements Implemented	25

2.15 Group Blog Reflections	26

Week 1	26

Week 2	26

Week 3	26

Week 4	26

Week 5	26

Week 6	26

Week 7	26

Week 8	26

Week 9	26

Week 10	26

Week 11	26

Week 12	27

2.16 Conclusion	27

3. Technical Development	28

3.1 Development Approach	28

3.2 Dataset Sourcing and Collection	28

3.3 Dataset Annotation Strategy	29

3.4 Dataset Processing and Augmentation	29

Preprocessing	29

Data Augmentation	30

3.5 Development Tools and Technologies	30

3.6 System Architecture	31

3.7 AI Processing Pipeline	31

3.8 Object Detection Model	32

3.9 Model Training Configuration	32

3.10 Testing Methodology	33

Functional Testing	33

Integration Testing	33

User Acceptance Testing	34

3.11 Validation Methods	34

3.12 Evaluation Metrics	34

Precision	34

Recall	34

Mean Average Precision (mAP@50)	35

Mean Average Precision (mAP@50–95)	35

3.13 Results and Discussion	35

3.14 Technical Evaluation	36

4. Demo Documentation	37

4.1 Introduction	37

4.2 Demo Plan	37

Step 1 – Launch Application	37

Step 2 – Upload Test Image	37

Step 3 – Execute Detection	37

Step 4 – Generate Predictions	37

Step 5 – Display Results	38

Step 6 – Verify Output	38

4.3 User Interface Demonstration	38

Image Upload Panel	38

Original Image Display	38

Detection Results Panel	38

Visual Feedback	38

4.4 Dataset Processing Evidence	39

Figure 4.1 – Frame Extraction Process	39

4.5 Training Evidence	39

Figure 4.2 – YOLOv8 Training Results	39

4.6 Validation Evidence	40

Figure 4.3 – Validation Predictions	40

4.7 Confusion Matrix Analysis	40

Figure 4.4 – Normalised Confusion Matrix	40

4.8 Precision–Recall Evaluation	40

Figure 4.5 – Precision–Recall Curve	40

4.9 F1 Score Evaluation	41

Figure 4.6 – F1 Curve	41

4.10 Performance Results	41

Interpretation	42

4.11 Testing Evidence	42

Functional Testing	42

Integration Testing	42

Validation Testing	42

4.12 Evaluation of Effectiveness	43

4.13 Conclusion	43

5. Ethics, Responsible AI, Legal and Professional Considerations	44

5.1 Introduction	44

5.2 Privacy Considerations	44

5.3 Data Protection	45

5.4 GDPR Considerations	45

Lawfulness and Transparency	45

Data Minimisation	45

Purpose Limitation	45

Storage Limitation	45

Integrity and Confidentiality	46

5.5 Bias and Fairness	46

5.6 Human-Computer Interaction (HCI)	46

Simplicity	47

Visibility	47

Feedback	47

Learnability	47

Accessibility	47

5.7 Responsible AI	47

Transparency	47

Explainability	47

Accountability	47

Fairness	48

Reliability	48

5.8 Safe AI Usage	48

5.9 Professional and Legal Considerations	48

Professional Responsibilities	48

Legal Responsibilities	49

5.10 Environmental Sustainability	49

5.11 Governance and Accountability	49

5.12 Ethical Toolkit Analysis	50

5.13 Conclusion	50

6. FAIR Report – Generative AI Usage Disclosure and Reflection	51

Project Title	51

F – Find	51

ChatGPT (OpenAI)	51

Roboflow	51

YOLOv8 (Ultralytics)	52

A – Analyse	52

ChatGPT Analysis	52

Roboflow Analysis	52

YOLOv8 Analysis	53

I – Inform	53

R – Reflect	54

Academic Integrity Statement	54

Conclusion	54

7. References	56

8. Appendices	57

# Abstract

Hand hygiene plays a critical role in preventing the spread of infectious diseases within healthcare and public environments. Traditional methods of assessing hand cleanliness often rely on manual observation, which can be subjective and inconsistent. This project presents the development of an Artificial Intelligence (AI)-powered hand hygiene assessment system capable of detecting and classifying hand cleanliness levels using ultraviolet (UV) imaging and object detection techniques.

A custom dataset was created by recording UV hand hygiene videos using a mobile phone camera and UV lamp. Approximately 700–800 image frames were extracted and processed, resulting in a final dataset of 1,808 annotated images. Initial annotations were performed manually before utilising Roboflow-assisted auto-labelling to accelerate dataset preparation The final model was developed using YOLOv8m and trained interactively step-by-step within a Jupyter Notebook using GPU acceleration.

The trained model classifies hand regions into three categories: Clean, Partial, and Dirty. A Streamlit-based web application was developed to allow users to upload images and receive real-time visual feedback through bounding boxes and confidence scores. Evaluation results demonstrated strong detection performance, achieving a recall of 100%, precision of 69.58%, mAP@50 of 74.58%, and mAP@50–95 of 65.12%.

The project successfully demonstrates the application of Artificial Intelligence and computer vision techniques to a discipline-specific healthcare problem while highlighting the importance of responsible AI development, data quality, and ethical considerations. The resulting prototype provides a foundation for future research into automated hygiene assessment and contamination awareness systems.

Keywords:
Artificial Intelligence, YOLOv8, Computer Vision, Object Detection, Hand Hygiene, UV Imaging

# 1. Project Initiation Document (PID)

## 1.1 Introduction

Hand hygiene is one of the most effective methods for preventing the spread of infectious diseases in healthcare and public environments. Despite widespread awareness of proper hand-washing procedures, inadequate cleaning techniques continue to contribute to contamination and infection transmission. Traditional methods of assessing hand hygiene often rely on manual observation, which can be subjective, inconsistent, and time-consuming.

This project aims to address this challenge through the development of an Artificial Intelligence (AI)-powered hand hygiene assessment system capable of analysing hand images captured under ultraviolet (UV) light and automatically identifying levels of cleanliness. The solution combines computer vision techniques, object detection algorithms, and a user-friendly interface to provide rapid visual feedback regarding hand hygiene effectiveness.

The project was developed between January 2026 and April 2026 using an Agile development methodology and focuses on supporting healthcare professionals, educational institutions, laboratories, and hygiene training programmes.

# 1.2 Business Case

Healthcare-associated infections (HAIs) continue to pose significant risks to patients, healthcare workers, and healthcare organizations worldwide. Poor hand hygiene practices are recognized as one of the leading contributors to the spread of infectious diseases. Similar challenges exist within schools, laboratories, food preparation environments, and public facilities where effective hygiene practices are essential.

Current hand hygiene assessment methods frequently depend on human observation and manual inspection. These methods may introduce inconsistencies and lack immediate objective feedback. Consequently, there is a need for an automated solution capable of evaluating hand cleanliness efficiently and consistently.

The proposed AI-Powered Hand Hygiene Scanner provides an intelligent and scalable approach to assessing hand hygiene using UV imaging and object detection technologies. The system can support training exercises, awareness programmers, healthcare education, and infection prevention initiatives by delivering real-time visual feedback regarding areas of contamination.

The successful implementation of this solution demonstrates how Artificial Intelligence can be applied to solve a practical healthcare and public health problem while improving assessment accuracy and user engagement.

# 1.3 Problem Statement

Existing hand hygiene assessment procedures are often subjective and depend heavily on human observation. These approaches may fail to provide consistent feedback regarding hand cleanliness and contamination levels. In healthcare and educational settings, inaccurate hygiene assessment can reduce the effectiveness of infection prevention measures.

There is therefore a need for an automated and intelligent solution capable of analyzing UV hand images and accurately classifying hygiene conditions while providing immediate visual feedback to users.

# 1.4 Research Methodology

The project adopted an applied research methodology combined with an Agile software development framework.

The research process consisted of the following stages:

- Investigation of hand hygiene challenges and infection prevention practices.

- Analysis of existing computer vision and object detection techniques.

- Collection of UV hand image data.

- Dataset annotation and preparation.

- Model development and training using YOLOv8.

- Validation and performance evaluation.

- Development of a Streamlit-based user interface.

- System testing and demonstration.

A mixed experimental and iterative development approach was used, allowing continuous improvements throughout the project lifecycle.

# 1.5 Project Scope

## In Scope

- Collection of UV hand image datasets.

- Annotation of hand hygiene categories.

- Development of a YOLOv8 object detection model.

- Classification of hand cleanliness into Clean, Partial, and Dirty categories.

- Development of a Streamlit-based user interface.

- Real-time image analysis and visual feedback.

- Performance evaluation using standard object detection metrics.

## Out of Scope

- Video processing and live camera feeds.

- Integration with hospital information systems.

- User account management.

- Database storage of results.

- Mobile application deployment.

- Clinical diagnosis or medical decision-making.

# 1.6 Stakeholders

The primary stakeholders include:

### Healthcare Professionals

Healthcare workers can use the system for hand hygiene training and infection prevention activities.

### Hospitals and Clinics

Healthcare organisations may utilise the solution to support hygiene awareness programmes.

### Educational Institutions

Universities and schools can use the platform for hygiene education and demonstrations.

### Laboratory Personnel

Laboratories may use the system to reinforce contamination prevention procedures.

### Project Team

Student developers responsible for research, development, testing, and deployment.

### Future Users

Individuals participating in hygiene training and awareness programmes.

# 1.7 Domain Knowledge

The project operates at the intersection of Artificial Intelligence, Computer Vision, Healthcare Technology, and Infection Prevention.

Hand hygiene assessment under UV light is commonly used in healthcare training environments because fluorescent residues can highlight areas that have not been cleaned effectively. By analysing UV images, machine learning models can learn patterns associated with varying levels of contamination and cleanliness.

The project utilises object detection techniques rather than simple image classification. This enables the system to identify specific hand regions and classify them according to hygiene status.

# 1.8 Data Availability

Data was collected specifically for this project.

The dataset creation process involved:

- Recording 3–4 videos of hands under UV illumination.

- Capturing images from several volunteers.

- Extracting approximately 700–800 image frames.

- Manual annotation of approximately 90 images.

- Training a preliminary Roboflow model for automated annotation.

- Verification and correction of generated annotations.

The final dataset contained 1,808 annotated images in YOLOv8 format.

Dataset preprocessing included:

- Auto orientation.

- Image resizing to 512×512 pixels.

- Data augmentation through flipping, rotation, and cropping techniques.

The final dataset was divided into training, validation, and testing subsets to support model development and evaluation.

# 1.9 Project Aim

To develop an AI-powered hand hygiene assessment system capable of detecting and classifying hand cleanliness levels from UV images while providing users with visual feedback regarding hygiene effectiveness.

# 1.10 Project Objectives

- Collect and prepare a UV hand hygiene image dataset.

- Annotate images using object detection labels.

- Develop a YOLOv8-based object detection model.

- Classify detected hand regions as Clean, Partial, or Dirty.

- Create an interactive Streamlit user interface.

- Evaluate model performance using object detection metrics.

- Demonstrate the practical application of AI in healthcare and hygiene assessment.

# 1.11 Expected Outcomes

The expected outcomes of the project include:

- A functional AI-based hand hygiene assessment prototype.

- Automated detection of hand cleanliness levels.

- Visual feedback through bounding boxes and confidence scores.

- Demonstration of object detection techniques applied to healthcare problems.

- Improved understanding of AI applications in infection prevention and hygiene education.

# 1.12 Constraints

Several constraints affected the project:

- Limited project duration between January and April 2026.

- Availability of volunteers for data collection.

- Limited access to specialised UV imaging equipment.

- Computational resource requirements for model training.

- Variations in image quality and lighting conditions.

# 1.13 Limitations

The project contains several limitations:

- Dataset size remains relatively small compared with large-scale industrial datasets.

- Images were collected in controlled environments only.

- The system analyses uploaded images rather than live video streams.

- Results may vary under different UV lighting conditions.

- The prototype is intended for educational and assessment purposes rather than clinical diagnosis.

# 1.14 Opportunities

The project creates several future opportunities:

- Integration with mobile applications.

- Real-time webcam-based hygiene assessment.

- Expansion to healthcare training programmes.

- Larger multi-institutional datasets.

- Deployment within hospitals and laboratories.

- Advanced contamination severity estimation.

# 1.15 Challenges and Issues

Several challenges were encountered during development:

- Collecting sufficient UV image data.

- Maintaining annotation consistency.

- Managing dataset imbalance between cleanliness categories.

- Achieving reliable detection performance across different hand appearances.

- Ensuring model generalisation to unseen images.

- Balancing model accuracy with development time constraints.

Despite these challenges, the project successfully demonstrated the feasibility of using Artificial Intelligence and computer vision techniques to support hand hygiene assessment and contamination awareness.

# 2. Agile Project Management Framework

## 2.1 Introduction

The AI-Powered Hand Hygiene Scanner project was developed using the Agile Software Development Methodology. Agile was selected because it supports iterative development, continuous feedback, and incremental delivery of project components. The project was completed between January 2026 and April 2026 by a team of three students working collaboratively across research, data preparation, model development, testing, and documentation activities.

The Agile approach enabled the team to manage uncertainty during dataset collection, annotation, model training, and system integration while ensuring continuous progress throughout the project lifecycle.

# 2.2 Agile Framework Selection

The Scrum framework was adopted as the primary Agile methodology.

Scrum was selected because it provides:

- Incremental development cycles.

- Continuous stakeholder feedback.

- Regular sprint reviews.

- Effective risk management.

- Improved team collaboration.

- Better visibility of project progress.

Weekly team meetings were conducted to review completed tasks, discuss technical challenges, and plan upcoming sprint activities.

# 2.3 Project Phases

The project was divided into six major phases.

### Phase 1 – Research and Planning

Duration: January 2026

Activities:

- Problem identification.

- Literature review.

- Requirements gathering.

- Selection of AI technologies.

- Planning of data collection activities.

Deliverables:

- Project proposal.

- Initial project plan.

- Research findings.

### Phase 2 – Data Collection

Duration: January – February 2026

Activities:

- UV lamp setup preparation.

- Recording of hand hygiene videos.

- Volunteer participation.

- Frame extraction from videos.

Deliverables:

- Raw image dataset.

- Data collection records.

### Phase 3 – Annotation and Dataset Preparation

Duration: February 2026

Activities:

- Manual annotation of initial dataset.

- Training of Roboflow auto-label model.

- Automated annotation.

- Annotation verification.

- Dataset augmentation and preprocessing.

Deliverables:

- Annotated dataset.

- Training, validation, and testing datasets.

### Phase 4 – AI Model Development

Duration: March 2026

Activities:

- YOLOv8 model training.

- Hyperparameter configuration.

- Validation and testing.

- Performance analysis.

Deliverables:

- Trained model.

- Performance metrics.

- Validation reports.

### Phase 5 – Application Development

Duration: Late March 2026

Activities:

- Streamlit interface development.

- Model integration.

- User interaction design.

- Result visualisation.

Deliverables:

- Functional application prototype.

### Phase 6 – Testing and Documentation

Duration: April 2026

Activities:

- System testing.

- Validation testing.

- Documentation preparation.

- Demonstration preparation.

Deliverables:

- Final project report.

- Demonstration system.

- Presentation materials.

# 2.4 Sprint Plan

## Sprint 1 (Weeks 1–2)

Goal:
Project initiation and research.

Tasks:

- Define project scope.

- Identify stakeholders.

- Conduct literature review.

- Investigate AI technologies.

Outcome:
Project requirements established.

## Sprint 2 (Weeks 3–4)

Goal:
Dataset creation.

Tasks:

- Record UV hand videos.

- Extract image frames.

- Organise collected data.

Outcome:
Initial dataset completed.

## Sprint 3 (Weeks 5–6)

Goal:
Dataset annotation.

Tasks:

- Annotate initial images manually.

- Train Roboflow auto-label model.

- Verify annotations.

- Finalise dataset.

Outcome:
Complete labelled dataset.

## Sprint 4 (Weeks 7–8)

Goal:
AI model development.

Tasks:

- Configure YOLOv8.

- Train object detection model.

- Evaluate performance.

- Optimise training parameters.

Outcome:
Functional detection model.

## Sprint 5 (Weeks 9–10)

Goal:
Application development.

Tasks:

- Build Streamlit interface.

- Integrate trained model.

- Implement prediction workflow.

Outcome:
Working AI application.

## Sprint 6 (Weeks 11–12)

Goal:
Testing and deployment.

Tasks:

- Perform validation testing.

- Prepare final report.

- Conduct demonstration testing.

Outcome:
Project completion.

# 2.5 Product Backlog

| ID | User Story | Priority |
| --- | --- | --- |
| PB1 | Collect UV hand hygiene dataset | High |
| PB2 | Create image annotation strategy | High |
| PB3 | Develop object detection dataset | High |
| PB4 | Train YOLOv8 model | High |
| PB5 | Evaluate model performance | High |
| PB6 | Develop Streamlit interface | Medium |
| PB7 | Integrate trained model with interface | High |
| PB8 | Perform system testing | Medium |
| PB9 | Prepare demonstration materials | Medium |
| PB10 | Complete project documentation | High |

# 2.6 Roles and Responsibilities

Although the project was completed collaboratively, responsibilities were distributed into 3 team members to ensure efficient project execution.

- Research and literature review.

- Data collection activities.

- Documentation support.

- Dataset annotation.

- Roboflow configuration.

- Model training support.

- Application development.

- Testing activities.

- Integration and deployment.

Team members collaborated throughout the project lifecycle and participated in sprint planning, reviews, and retrospectives.

# 2.7 Risk Assessment and Management

| Risk | Probability | Impact | Mitigation Strategy |
| --- | --- | --- | --- |
| Insufficient dataset size | Medium | High | Collect additional images and apply augmentation |
| Poor annotation quality | Medium | High | Manual verification of labels |
| Model underperformance | Medium | High | Hyperparameter tuning and retraining |
| Hardware limitations | Medium | Medium | Use GPU-enabled training environment |
| Time management issues | Medium | Medium | Weekly sprint reviews |
| Integration failures | Low | Medium | Incremental integration testing |
| Documentation delays | Medium | Medium | Parallel documentation activities |

# 2.8 Resource Allocation

| Resource | Purpose |
| --- | --- |
| Laptop/PC | Development and testing |
| GPU Training Environment | YOLOv8 model training |
| Mobile Phone Camera | Dataset collection |
| UV Lamp | Image acquisition |
| Roboflow Platform | Annotation and preprocessing |
| Python Environment | AI development |
| Streamlit Framework | User interface development |
| Git Repository | Version control |

# 2.9 Project Cost Estimation

This project was developed primarily as an academic research project using freely available software tools.

| Item | Estimated Cost (£) |
| --- | --- |
| Roboflow Community Plan | 0 |
| Python Development Tools | 0 |
| Streamlit Framework | 0 |
| Ultralytics YOLOv8 | 0 |
| Existing Laptop Hardware | 0 |
| Mobile Camera Device | Existing Resource |
| UV Lamp | 20 |
| Internet and Utilities | 30 |
| Miscellaneous Expenses | 20 |

Total Estimated Cost: £70

# 2.10 Deliverables

The project produced the following deliverables:

- UV hand hygiene image dataset.

- Annotated object detection dataset.

- YOLOv8 trained model.

- Streamlit-based AI application.

- Testing and validation results.

- Project report.

- Demonstration presentation.

# 2.11 Quality Assurance Plan

Quality assurance activities were performed throughout development.

### Dataset Quality Assurance

- Manual review of annotations.

- Verification of auto-labelled images.

- Dataset consistency checks.

### Model Quality Assurance

- Validation testing.

- Precision and recall analysis.

- mAP evaluation.

### Software Quality Assurance

- Functional testing.

- User interface testing.

- Integration testing.

### Documentation Quality Assurance

- Weekly reviews.

- Team feedback sessions.

- Continuous updates.

# 2.12 Teamwork Cohesiveness

Team collaboration was maintained through weekly meetings, task tracking, and sprint reviews. Communication channels were used to coordinate project activities, discuss technical challenges, and share progress updates.

The Agile approach encouraged transparency and accountability, allowing team members to identify issues early and support one another during critical development phases. Collaborative decision-making was used when selecting AI technologies, defining annotation standards, and evaluating model performance.

# 2.13 Group Work Activities

Key collaborative activities included:

- Project planning sessions.

- Dataset collection workshops.

- Annotation review meetings.

- Model evaluation discussions.

- Sprint retrospectives.

- Testing sessions.

- Documentation reviews.

These activities ensured alignment between project objectives and technical implementation.

# 2.14 Sprint Retrospective Summary

At the conclusion of each sprint, retrospective meetings were conducted.

Key observations included:

### What Went Well

- Successful dataset collection.

- Effective use of Roboflow auto-labelling.

- Strong model performance.

- Smooth Streamlit integration.

### Challenges Encountered

- Annotation consistency.

- Dataset balancing.

- GPU resource availability.

### Improvements Implemented

- Enhanced annotation verification.

- Additional dataset augmentation.

- More structured sprint planning.

The retrospective process contributed significantly to continuous improvement throughout the project lifecycle.

# 2.15 Group Blog Reflections

### Week 1

Project scope defined and research activities initiated.

### Week 2

Literature review completed and development technologies selected.

### Week 3

UV hand hygiene data collection commenced.

### Week 4

Frame extraction completed and dataset organised.

### Week 5

Manual annotation process initiated.

### Week 6

Roboflow auto-labelling implemented and verified.

### Week 7

YOLOv8 training commenced.

### Week 8

Model evaluation and optimisation completed.

### Week 9

Streamlit user interface developed.

### Week 10

Model integration completed successfully.

### Week 11

System testing and validation conducted.

### Week 12

Final documentation and project demonstration prepared.

# 2.16 Conclusion

The Agile project management framework enabled the successful completion of the AI-Powered Hand Hygiene Scanner within the planned academic timeframe. Through iterative development, collaborative teamwork, and continuous evaluation, the project achieved its objectives while demonstrating effective application of Agile principles to an AI-driven healthcare technology solution.

# 3. Technical Development

## 3.1 Development Approach

The project adopted an iterative Artificial Intelligence development approach combined with Agile software engineering practices. The development process followed a structured sequence consisting of data collection, annotation, preprocessing, interactive model training within a step-by-step computing environment, evaluation, application development, and testing. This modular strategy allowed the team to isolate the training pipeline into sequential steps—from initializing the environment and loading the dataset configuration to running the optimization loops and exporting the final model parameters

The chosen approach allowed continuous refinement of the dataset and model throughout development while ensuring that technical challenges could be addressed incrementally. Since the quality of machine learning systems is heavily dependent on dataset quality, significant emphasis was placed on data collection and annotation activities before model training commenced.

The final solution consists of a YOLOv8-based object detection model integrated into a Streamlit web application capable of analysing uploaded UV hand images and classifying detected hand regions into predefined hygiene categories.

# 3.2 Dataset Sourcing and Collection

A custom dataset was developed specifically for this project because no publicly available dataset matching the project requirements could be identified.

The dataset collection process involved recording several volunteers' hands under ultraviolet (UV) illumination using a mobile phone camera and UV lamp. Multiple videos were recorded to capture different levels of hand cleanliness and contamination.

The collected videos were subsequently processed to extract individual image frames. This process generated approximately 700–800 original images that formed the foundation of the training dataset.

Dataset diversity was improved by including several volunteers, resulting in variations in:

- Hand size

- Hand shape

- Skin tone

- Hand positioning

- UV reflection patterns

- Hygiene conditions

This variation helped improve model generalisation and reduce overfitting.

# 3.3 Dataset Annotation Strategy

Image annotation was performed using Roboflow.

Initially, approximately 90 images were manually annotated by drawing bounding boxes around hand regions and assigning one of three classes:

- Clean

- Partial

- Dirty

The classification criteria were based on the visible intensity and coverage of fluorescent residue under UV illumination.

Images displaying minimal fluorescent residue were labelled as Clean.

Images displaying moderate residue coverage were labelled as Partial.

Images displaying significant residue coverage were labelled as Dirty.

After completing the initial annotations, a preliminary Roboflow model was trained and used to automatically annotate the remaining images. Generated annotations were manually reviewed and corrected where necessary to ensure dataset quality and consistency.

This semi-automated annotation process significantly reduced annotation time while maintaining acceptable label quality.

# 3.4 Dataset Processing and Augmentation

Following annotation, Roboflow preprocessing and augmentation techniques were applied.

## Preprocessing

The following preprocessing operations were performed:

- Auto-orientation correction

- EXIF metadata removal

- Image resizing to 512 × 512 pixels

## Data Augmentation

To improve dataset diversity and model robustness, the following augmentation techniques were applied:

- Horizontal flip (50% probability)

- Vertical flip (50% probability)

- Random 90-degree rotations

- Random image cropping (0–9%)

As a result, the final dataset contained 1,808 images.

The dataset was divided into training, validation, and testing subsets to support model development and evaluation.

# 3.5 Development Tools and Technologies

The project utilised the following technologies:

| Technology | Purpose |
| --- | --- |
| Python | Core development language |
| YOLOv8 | Object detection framework |
| Roboflow | Annotation and preprocessing |
| Streamlit | User interface development |
| CUDA | GPU acceleration |
| Ultralytics | YOLO implementation |
| Mobile Camera | Dataset acquisition |
| UV Lamp | Fluorescent residue visualisation |
| Jupyter Notebook (.ipynb) | Interactive, step-by-step model training and evaluation environment |

The combination of these technologies provided an efficient end-to-end development workflow.

# 3.6 System Architecture

The system architecture consists of five primary layers:

- User Interaction Layer

- Data Input Layer

- AI Inference Layer

- Classification Layer

- Result Presentation Layer

Users upload an image through the Streamlit interface. The uploaded image is passed to the YOLOv8 inference engine, which detects hand regions and predicts hygiene classes. The detection results are then visualised and displayed to the user through bounding boxes and confidence scores.

# 3.7 AI Processing Pipeline

The complete processing pipeline consists of:

- Image Upload

- Image Validation

- YOLOv8 Inference

- Hand Region Detection

- Cleanliness Classification

- Confidence Score Calculation

- Result Rendering

- User Feedback Display

The pipeline enables rapid analysis while maintaining a simple user experience.

# 3.8 Object Detection Model

The project utilised YOLOv8m (You Only Look Once Version 8 Medium), a modern object detection architecture designed for real-time detection tasks.

YOLOv8 was selected due to:

- High detection accuracy

- Fast inference speed

- Efficient training process

- Strong performance on custom datasets

- Ease of integration with Python applications

Unlike image classification models, YOLOv8 performs both localisation and classification simultaneously. This allows the model to identify the specific hand region and assign a cleanliness category within a single prediction process.

# 3.9 Model Training Configuration

The model training process has been organised and implemented in an interactive Jupyter Notebook (.ipynb). This cell-based execution mode made it easy to deploy the deep learning pipeline incrementally, enabling direct observation of intermediate states, hyperparameter values, and performance metrics within the notebook UI. The final training configuration performed on the notebook was:

| Parameter | Value |
| --- | --- |
| Model | YOLOv8m |
| Epochs | 50 |
| Image Size | 640 |
| Batch Size | 16 |
| Optimizer | AdamW |
| Learning Rate | 0.001 |
| Weight Decay | 0.0005 |
| Patience | 7 |
| Device | CUDA GPU |
| Workers | 2 |

All the training was done on the notebook cells using GPU acceleration to bring down computation time and improve the efficiency of training. A powerful feature extraction initialization was obtained by downloading and caching the pre-trained weights inside the notebook, which enabled transfer learning. To avoid wasting training time when performance levels leveled off, early stopping was set to be enabled. The notebook has automatically saved the optimized weights as a deployable .pt file at the end of the interactive training loop.

# 3.10 Testing Methodology

Multiple testing strategies were applied throughout development.

## Functional Testing

Functional testing verified that:

- Images could be uploaded successfully.

- The model processed uploaded images correctly.

- Detection results were displayed properly.

- Bounding boxes appeared correctly.

- Confidence scores were generated.

## Integration Testing

Integration testing ensured seamless communication between:

- Streamlit interface

- YOLOv8 model

- Inference pipeline

## User Acceptance Testing

Test images were uploaded and reviewed to confirm that predicted cleanliness levels aligned with expected outcomes.

# 3.11 Validation Methods

Model validation was performed using the validation subset generated during dataset preparation.

Validation focused on:

- Detection accuracy

- Classification consistency

- Generalisation to unseen images

Standard object detection metrics were used throughout validation.

# 3.12 Evaluation Metrics

The model was evaluated using industry-standard object detection metrics.

## Precision

Precision measures the proportion of positive detections that were correct.

Recorded Precision:

69.58%

## Recall

Recall measures the model's ability to identify all relevant objects.

Recorded Recall:

100.00%

## Mean Average Precision (mAP@50)

mAP@50 evaluates detection quality using a 50% Intersection over Union threshold.

Recorded mAP@50:

74.58%

## Mean Average Precision (mAP@50–95)

mAP@50–95 provides a more comprehensive evaluation across multiple thresholds.

Recorded mAP@50–95:

65.12%

# 3.13 Results and Discussion

The evaluation results indicate that the developed model successfully learned patterns associated with hand cleanliness under UV illumination.

The perfect recall score demonstrates the model's ability to detect relevant hand regions consistently. Although precision remains lower than recall, the achieved performance is acceptable for a proof-of-concept academic project and demonstrates the viability of AI-assisted hand hygiene assessment.

The model effectively identified hand regions and classified them into Clean, Partial, and Dirty categories while providing visual feedback through bounding boxes and confidence scores.

The results support the feasibility of applying object detection techniques to hygiene assessment tasks and demonstrate the practical application of Artificial Intelligence within healthcare and public health domains.

# 3.14 Technical Evaluation

The project successfully achieved its primary technical objectives.

Strengths include:

- Successful custom dataset creation.

- Semi-automated annotation workflow.

- Effective YOLOv8 integration.

- Functional Streamlit deployment.

- Real-time prediction capability.

Areas for future improvement include:

- Larger datasets.

- Additional volunteers.

- Real-time webcam support.

- Mobile deployment.

- Multi-environment testing.

Overall, the technical implementation demonstrates a successful application of AI technologies to a discipline-specific healthcare problem while satisfying the project aims and learning outcomes.

# 4. Demo Documentation

## 4.1 Introduction

The purpose of the demonstration phase was to verify that the AI-Powered Hand Hygiene Assessment System operated correctly and achieved the project objectives. The demonstration evaluated the complete workflow from image upload to cleanliness prediction and visual result presentation.

The system was tested using unseen validation images captured under ultraviolet (UV) illumination. The demonstration focused on validating the accuracy of hand region detection, cleanliness classification, and usability of the Streamlit interface.

# 4.2 Demo Plan

The demonstration was conducted using the following procedure:

### Step 1 – Launch Application

The Streamlit application was launched within the local development environment.

### Step 2 – Upload Test Image

A UV hand image was uploaded through the file uploader component.

Supported image formats included:

- JPG

- JPEG

- PNG

- WEBP

### Step 3 – Execute Detection

The uploaded image was passed to the trained YOLOv8 model for inference.

### Step 4 – Generate Predictions

The model detected hand regions and assigned one of three hygiene classes:

- Clean

- Dirty

- Partial

### Step 5 – Display Results

The application displayed:

- Bounding boxes

- Predicted class labels

- Confidence scores

### Step 6 – Verify Output

Predictions were compared against expected cleanliness conditions to assess model effectiveness.

# 4.3 User Interface Demonstration

The developed Streamlit interface provides a simple and user-friendly workflow.

The interface consists of:

### Image Upload Panel

Users upload UV hand images through a drag-and-drop or file selection mechanism.

### Original Image Display

The uploaded image is displayed for reference.

### Detection Results Panel

Predictions generated by the YOLOv8 model are displayed alongside the original image.

### Visual Feedback

Detected hand regions are highlighted using bounding boxes and class labels.

This design allows users to immediately understand the system's assessment.

# 4.4 Dataset Processing Evidence

### Figure 4.1 – Frame Extraction Process

The project utilised a custom Python extraction script to convert UV hand hygiene videos into individual image frames.

The extraction process successfully generated hundreds of images from recorded UV videos, forming the foundation of the training dataset.

Evidence from the extraction process confirms that the frame generation stage executed successfully and produced the required image dataset for annotation and model training.

# 4.5 Training Evidence

### Figure 4.2 – YOLOv8 Training Results

Model training was done cell-by-cell inside a Jupyter Notebook (.ipynb) file that displayed live visual plots and a textual log of how the neural network updated its weights over the 50 epochs. The interactive training outcomes show a progressive improvement of the learning process.

Key observations include:

- Training loss decreased consistently.

- Validation loss decreased throughout training.

- Precision improved significantly during later epochs.

- Recall approached 100%.

- mAP@50 increased steadily.

- mAP@50–95 showed continuous improvement.

The reduction in training and validation losses indicates successful model convergence and effective learning from the dataset.

The training curves demonstrate that the model successfully learned discriminative features associated with different hygiene conditions.

# 4.6 Validation Evidence

### Figure 4.3 – Validation Predictions

Validation prediction images generated during training demonstrate the model's ability to detect hand regions and assign cleanliness classifications.

The validation outputs confirm that:

- Hand regions were successfully localised.

- Bounding boxes were accurately positioned.

- Predicted labels corresponded to visible cleanliness conditions.

- Confidence scores were generated for each prediction.

The validation images provide visual evidence that the object detection model successfully generalised to previously unseen images.

# 4.7 Confusion Matrix Analysis

### Figure 4.4 – Normalised Confusion Matrix

The confusion matrix provides insight into classification performance across the three hygiene categories.

Analysis of the confusion matrix indicates:

- Strong detection performance for the primary classes.

- High classification consistency for Clean and Dirty categories.

- Limited misclassification between classes.

- Effective separation of contamination levels.

The matrix demonstrates that the model learned meaningful distinctions between hygiene conditions and achieved reliable classification performance.

# 4.8 Precision–Recall Evaluation

### Figure 4.5 – Precision–Recall Curve

The Precision–Recall curve evaluates the trade-off between precision and recall.

Observations include:

- High recall performance throughout evaluation.

- Stable precision values across detection thresholds.

- Strong object detection capability for hand hygiene classification.

The curve confirms that the model maintained effective detection performance across varying confidence levels.

# 4.9 F1 Score Evaluation

### Figure 4.6 – F1 Curve

The F1 curve combines precision and recall into a single performance metric.

Analysis indicates:

- Balanced model behaviour.

- Effective trade-off between false positives and false negatives.

- Stable prediction quality across confidence thresholds.

The F1 analysis supports the overall reliability of the trained model.

# 4.10 Performance Results

The final model achieved the following performance metrics:

| Metric | Result |
| --- | --- |
| Precision | 69.58% |
| Recall | 100.00% |
| mAP@50 | 74.58% |
| mAP@50–95 | 65.12% |

### Interpretation

The perfect recall score indicates that the model successfully detected all relevant hand regions within the validation dataset.

The precision score demonstrates that the majority of detections were correct, although some false-positive predictions remained.

The mAP values indicate acceptable object detection performance for a custom academic dataset and confirm that the model successfully learned the target hygiene classes.

# 4.11 Testing Evidence

Several testing activities were performed.

### Functional Testing

Verified:

- Image upload functionality.

- File format validation.

- Prediction execution.

- Bounding box generation.

- Result display.

### Integration Testing

Verified:

- Streamlit interface integration.

- YOLOv8 inference pipeline.

- End-to-end prediction workflow.

### Validation Testing

Verified:

- Model performance on unseen images.

- Classification consistency.

- Detection accuracy.

All major system functions operated successfully during testing.

# 4.12 Evaluation of Effectiveness

The demonstration confirms that the developed system successfully achieves its primary objectives.

The system demonstrated the ability to:

- Detect hand regions under UV illumination.

- Classify cleanliness conditions.

- Provide visual feedback to users.

- Operate through a simple web interface.

- Produce real-time predictions.

Strengths observed during evaluation include:

- Reliable object detection.

- User-friendly interface.

- Strong recall performance.

- Effective contamination visualisation.

Areas identified for future improvement include:

- Expansion of the dataset.

- Additional participant diversity.

- Real-time webcam integration.

- Mobile deployment.

- Further optimisation of precision performance.

# 4.13 Conclusion

The demonstration phase successfully verified the functionality, usability, and effectiveness of the AI-Powered Hand Hygiene Assessment System. Training results, validation outputs, confusion matrices, and evaluation metrics collectively demonstrate that the developed solution is capable of supporting hand hygiene assessment through AI-driven object detection.

The results confirm the feasibility of applying Artificial Intelligence and computer vision techniques to hygiene monitoring and awareness applications within healthcare, educational, and laboratory environments.

# 5. Ethics, Responsible AI, Legal and Professional Considerations

# 5.1 Introduction

Artificial Intelligence systems have the potential to improve efficiency, accuracy, and decision-making across multiple disciplines. However, the deployment of AI technologies also introduces ethical, legal, social, and professional responsibilities that must be considered throughout the development lifecycle.

The AI-Powered Hand Hygiene Scanner was developed in accordance with responsible AI principles, focusing on privacy, fairness, transparency, accountability, and safe system usage. As the project operates within healthcare-related and public health contexts, particular attention was given to data handling, bias mitigation, and ethical deployment considerations.

# 5.2 Privacy Considerations

Privacy represents a critical consideration when developing image-based AI systems.

The project utilised images of volunteers' hands collected specifically for research and development purposes. No personally identifiable information (PII) such as names, addresses, medical records, contact details, or biometric identifiers was collected during dataset creation.

The images focused solely on hand regions and were used exclusively for training and evaluating the machine learning model.

To minimise privacy risks:

- Personal information was not recorded.

- Images were used only for project-related purposes.

- Dataset access was restricted to project participants.

- Results were displayed temporarily and not permanently stored.

These measures reduced the possibility of privacy breaches and protected participant anonymity.

# 5.3 Data Protection

Data protection principles were applied throughout the project lifecycle.

The dataset was stored securely and used exclusively for educational and research purposes. Since the application does not contain user accounts or database storage functionality, the risk of long-term data retention is significantly reduced.

Data protection measures included:

- Secure storage of project files.

- Restricted access to dataset resources.

- Controlled use of training data.

- Removal of unnecessary metadata during preprocessing.

- No storage of prediction results.

These practices support responsible handling of digital assets and minimise data exposure risks.

# 5.4 GDPR Considerations

Although the project was developed primarily as an academic prototype, several principles of the General Data Protection Regulation (GDPR) were considered.

Relevant GDPR principles include:

### Lawfulness and Transparency

Participants were informed that image data would be collected for project development purposes.

### Data Minimisation

Only hand images required for model training were collected.

### Purpose Limitation

Collected images were used exclusively for dataset development and evaluation.

### Storage Limitation

Data was retained only for the duration required to complete the project.

### Integrity and Confidentiality

Access to collected data was restricted to authorised project members.

While the project does not constitute a commercial healthcare system, incorporating GDPR principles demonstrates responsible AI development practices.

# 5.5 Bias and Fairness

Bias represents one of the most significant challenges in machine learning systems.

Bias may occur when datasets fail to represent the diversity of real-world users or environments. In hand hygiene assessment systems, bias could arise due to:

- Skin tone variations.

- Hand size differences.

- Lighting inconsistencies.

- Dataset imbalance.

- Annotation inconsistencies.

To reduce bias, the dataset included several volunteers with varying physical characteristics. Data augmentation techniques further increased diversity within the dataset.

However, certain limitations remain:

- The dataset size is relatively small.

- Data was collected within a controlled environment.

- Additional demographic diversity would further improve fairness.

Future work should involve larger datasets collected from broader populations to further reduce potential bias.

# 5.6 Human-Computer Interaction (HCI)

Human-Computer Interaction principles were considered during interface development.

The Streamlit interface was intentionally designed to be simple and accessible.

Key HCI considerations included:

### Simplicity

Users can upload an image using a single interface component.

### Visibility

Detection results are displayed clearly using bounding boxes and confidence scores.

### Feedback

Immediate visual feedback allows users to understand the model's assessment.

### Learnability

Minimal technical knowledge is required to operate the application.

### Accessibility

The interface avoids unnecessary complexity and focuses on core functionality.

These principles improve usability and encourage user engagement.

# 5.7 Responsible AI

Responsible AI focuses on ensuring that AI systems operate safely, fairly, and transparently.

Several responsible AI principles were incorporated into the project.

### Transparency

The system provides visible detection results and confidence scores rather than producing hidden decisions.

### Explainability

Users can observe the detected hand region and associated classification.

### Accountability

The development process, dataset creation procedures, and evaluation methods are documented.

### Fairness

Efforts were made to include diverse volunteers and varied image conditions.

### Reliability

Validation testing was performed using unseen images to evaluate model performance.
These practices support trustworthy AI deployment.

# 5.8 Safe AI Usage

The project was developed as a decision-support and educational tool rather than an autonomous healthcare system.

The system should not be used:

- For medical diagnosis.

- As a replacement for professional healthcare judgement.

- As the sole determinant of hygiene compliance.

Instead, it should be viewed as a supplementary training and awareness tool.
This distinction is important because AI predictions may occasionally contain errors or misclassifications.
Safe deployment requires human oversight and interpretation of results.

# 5.9 Professional and Legal Considerations

Several professional and legal responsibilities apply to AI development.

### Professional Responsibilities

Developers should:

- Ensure system accuracy.

- Maintain data confidentiality.

- Communicate limitations honestly.

- Follow ethical development practices.

### Legal Responsibilities

Future deployment would require compliance with:

- Data protection legislation.

- Privacy regulations.

- Organisational security policies.

- Healthcare governance frameworks.

Although the project remains an academic prototype, recognising these requirements demonstrates professional awareness.

# 5.10 Environmental Sustainability

AI systems consume computational resources during training and deployment.
The environmental impact of this project was limited because:

- The dataset size was relatively small.

- Training was performed once during development.

- The deployed application performs lightweight inference.

- Existing hardware resources were utilised where possible.

Future deployments could further improve sustainability by:

- Using energy-efficient hardware.

- Optimising model size.

- Reducing computational overhead.

Responsible AI development should balance technological benefits with environmental considerations.

# 5.11 Governance and Accountability

AI governance ensures that systems are developed and used responsibly.

The project adopted governance principles including:

- Documentation of development decisions.

- Dataset management procedures.

- Validation and evaluation activities.

- Risk management practices.

- Ethical review considerations.

Proper governance increases trust, accountability, and transparency throughout the AI lifecycle.

# 5.12 Ethical Toolkit Analysis

The project was evaluated using a responsible AI ethical assessment framework based on five key dimensions.

| Ethical Dimension | Assessment |
| --- | --- |
| Privacy | Personal identifiers were excluded from the dataset |
| Fairness | Multiple volunteers and augmentation techniques were used |
| Transparency | Bounding boxes and confidence scores provide visible results |
| Accountability | Development activities were documented and evaluated |
| Safety | System positioned as a support tool rather than a diagnostic system |

The assessment indicates that the project demonstrates a responsible approach to AI development while recognising areas requiring further improvement for real-world deployment.

# 5.13 Conclusion

The AI-Powered Hand Hygiene Scanner demonstrates how Artificial Intelligence can be applied responsibly within healthcare-related and public health domains. Privacy protection, fairness, transparency, accountability, and safe usage principles were incorporated throughout development. While the project remains an academic prototype, the ethical considerations explored during development provide a strong foundation for future expansion and deployment.

The project highlights the importance of balancing technological innovation with professional, legal, and societal responsibilities when developing intelligent systems.

# 6. FAIR Report – Generative AI Usage Disclosure and Reflection

## Project Title

AI-Powered Hand Hygiene Assessment System Using UV Imaging and YOLOv8 Object Detection

# F – Find

During the development of this project, several Artificial Intelligence tools were identified and evaluated to support different stages of the project lifecycle. The team explored AI technologies that could assist with dataset preparation, model development, research, documentation, and problem-solving.

The primary AI tools utilised during the project included:

### ChatGPT (OpenAI)

ChatGPT was used as a supportive tool for:

- Understanding AI concepts and methodologies.

- Exploring object detection approaches.

- Reviewing implementation strategies.

- Generating ideas for documentation structure.

- Assisting with report refinement and proofreading.

- Clarifying technical concepts related to machine learning and computer vision.

- Assisting with code block generation and debugging within the interactive Jupyter Notebook environment.

### Roboflow

Roboflow was used for:

- Image annotation.

- Dataset preprocessing.

- Data augmentation.

- Dataset management.

- Automated annotation support.

### YOLOv8 (Ultralytics)

YOLOv8 was selected as the primary object detection framework due to its strong performance, ease of implementation, and suitability for custom object detection tasks.

The team evaluated these tools based on functionality, accessibility, learning requirements, and suitability for solving the hand hygiene assessment problem.

# A – Analyse

The identified AI tools were critically analysed before being incorporated into the project workflow.

### ChatGPT Analysis

Advantages:

- Rapid access to technical explanations.

- Support for debugging and troubleshooting.

- Assistance with software development concepts.

- Improved understanding of machine learning workflows.

Limitations:

- Responses require verification.

- Generated information may occasionally contain inaccuracies.

- Cannot replace academic research or independent evaluation.

The team therefore used ChatGPT as a supplementary support tool rather than a primary source of knowledge.

### Roboflow Analysis

Advantages:

- Simplified annotation workflow.

- Reduced manual labelling effort.

- Built-in preprocessing capabilities.

- Easy dataset export for YOLO training.

Limitations:

- Automated labels still required manual verification.

- Annotation quality depended on the quality of initial training examples.

### YOLOv8 Analysis

Advantages:

- High detection accuracy.

- Fast inference speed.

- Strong support for custom datasets.

- Effective object localisation and classification.

Limitations:

- Requires computational resources for training.

- Performance depends heavily on dataset quality and annotation consistency.

The analysis phase helped ensure that each tool contributed effectively to the project objectives while acknowledging potential limitations.

# I – Inform

The team maintained transparency regarding the use of AI technologies throughout the project.
AI tools were used to support development activities but did not replace the team's decision-making responsibilities.
The following activities were completed directly by the project team:

- Problem definition.

- Dataset collection.

- Volunteer coordination.

- Frame extraction.

- Initial manual annotations.

- Dataset verification.

- Interactive Jupyter Notebook cell execution and model configuration.

- Performance evaluation.

- Testing activities.

- Critical analysis of results.

- Final project decisions.

AI tools acted as assistants that supported efficiency rather than replacing the learning process.
The final model performance, dataset quality, design decisions, and evaluation conclusions remained the responsibility of the project team.

# R – Reflect

The use of Artificial Intelligence tools significantly enhanced project productivity and learning opportunities.
Roboflow reduced the time required for large-scale image annotation while enabling efficient dataset management. The auto-labelling functionality accelerated the annotation process and allowed the team to focus on quality assurance activities.
Running YOLOv8 in a Jupyter Notebook gave us a contemporary and efficient environment for creating the object detection solution. The block coding structure was implemented step by step, which enabled a better understanding of the details of the YOLOv8 initialization, evaluation callbacks, and weight saving. This hands-on experimentation and validation process provided the team with valuable experience in the training, validation, and deployment of machine learning models.ChatGPT supported the learning process by helping explain unfamiliar concepts, suggesting implementation approaches, and assisting with technical problem-solving. However, the team recognised the importance of verifying all information independently and applying critical judgement before incorporating suggestions into the project.
The project demonstrated that AI tools can be valuable educational resources when used responsibly and transparently. The experience also highlighted the importance of maintaining academic integrity, validating AI-generated outputs, and ensuring that human oversight remains central throughout the development process.

# Academic Integrity Statement

The team acknowledges the use of AI-assisted tools during various stages of this project. These tools were used to support learning, research, development, annotation, and documentation activities. All final decisions, implementation choices, evaluations, conclusions, and submitted work were reviewed and validated by the project team.

AI-generated outputs were critically assessed before use, and responsibility for the accuracy, quality, and integrity of the submitted work remains with the authors of this project.

# Conclusion

The FAIR framework provided a structured approach for documenting and reflecting upon the use of Artificial Intelligence technologies throughout the project lifecycle. The responsible use of ChatGPT, Roboflow, and YOLOv8 contributed positively to project outcomes while maintaining transparency, accountability, and academic integrity.

# 7. References

Roboflow. (2025). Roboflow Documentation. Available at: https://roboflow.com

Ultralytics. (2025). YOLOv8 Documentation. Available at: https://docs.ultralytics.com

Streamlit. (2025). Streamlit Documentation. Available at: https://streamlit.io

World Health Organization (WHO). (2009). WHO Guidelines on Hand Hygiene in Health Care.

Goodfellow, I., Bengio, Y. and Courville, A. (2016). Deep Learning. MIT Press.

Redmon, J., Divvala, S., Girshick, R. and Farhadi, A. (2016). You Only Look Once: Unified, Real-Time Object Detection.

Bochkovskiy, A., Wang, C.Y. and Liao, H.Y.M. (2020). YOLOv4: Optimal Speed and Accuracy of Object Detection.

Russell, S. and Norvig, P. (2021). Artificial Intelligence: A Modern Approach.

# 8. Appendices

Appendix A: UI Screenshot
Appendix B: Frame Extraction
Appendix C: Training Results
Appendix D: Confusion Matrix
Appendix E: Validation Predictions
Appendix F: Gantt Chart
Appendix G: Risk Matrix
Appendix H: Architecture Diagram